**ADI QUALIFICATION OF TEAMQUEST FOR BURN-IN OF MIL-PRF-38535 CLASS V AND MILITARY PRODUCTS**

|  |  |  |  |
| --- | --- | --- | --- |
| **Action Item** | **Completion Date** | **Status** | **Remarks** |
| Implementation of ADI Burn-in procedures and documents @ TeamQuest | November, 2015 | Done | * Process FMEA for Burn-in
* Process Control Plan for Burn-in
* Burn-in Procedure
* ADI Burn-in Oven Operation
* Loading and Unloading Work Instructions
 |
| ADI training and certification of TeamQuest personnel | May 2016 | On-going |  |
| ADI Process and Compliance audit at TeamQuest | May 2016 |  | * TM1005 and TM1015
* ESD
* ADI Burn-in Procedures
 |
| Process Evaluation Lot @ TeamQuest using oven and socket verification set up dedicated to ADI | July 2016 |  |  |
| TeamQuest Full Production Facility Readiness | July 2016 |  |  |
| Start Burn-in Processing of Aerospace, Military and Group C parts in TeamQuest | August 2016 |  |  |
|  |  |  |  |